Project Overview:

* I currently working on Task Management System as my task assignment/project.
* The system aims to enhance productivity and provide real-time insights into task progress.

Achievements:

* Completed the initial requirements gathering phase.
* Designed the system architecture and database structure.
* Implemented version 2 and 3 during this phase.
* Developed the core functionality for creating, assigning, and updating tasks.
* Developed the automation in deploying daily, weekly and monthly tasks.
* Implemented head verification for each finished tasks.
* Enhancement of security per account levels.
* Developed performance report for each section/department.

Challenges:

* Ensuring data security and privacy.
* Handling scalability as the user base grows.

Next Steps:

* Finalize the user interface design.
* Implement task attachment requirement control and deadline management features.
* Conduct thorough testing and debugging.
* Prepare for user acceptance testing (UAT).

Upcoming Milestones:

* Alpha Release: April 1st to 5th 2024.
* Beta Release: Targeted for 2nd week of the Month of April 2024.

Key Metrics:

* Active Users: Currently, the system has 8 direct & in-direct employee’s participating in the alpha testing (excluded the system user and head users).
* Bug Reports: No bugs were addressed so far.
* TMS version: 3.00a